DEVELOPMENT STATUS REPORT

BHITR CRM — Deliverables & Build Status

A traceable, section-by-section account of what is built and working today, and what remains — measured against the Product Requirements Document v1.0.

| SOURCE OF TRUTH PRD v1.0 (02 Jul 2026) | PLATFORM Django + PostgreSQL, deployed | UPDATED 11 July 2026 |
| --- | --- | --- |

How to read this report

Status:  ● Done — built & working, verified in code   |   ● Partial — basic version live, PRD depth pending   |   ● Pending — not started

Dependency:  Development — fully in our control   |   Vendor — needs a 3rd-party paid service/account   |   Sign-off — a business/legal decision, not code

Is everything buildable?  Yes — nothing in the PRD is architecturally impossible on our stack. Items marked “Vendor” need the client to choose & pay for an external service (WhatsApp, telephony, e-sign, screening, OCR, accounting); items marked “Sign-off” need a business or legal decision (hosting region, compliance values, penetration test), not development.

Summary at a glance

| Phase | Status | Detail |
| --- | --- | --- |
| Phase 1 — Production MVP | ● Partial | Core CRUD, 5 roles, dashboards, leads, documents & tasks live. Role-model depth, Client/Case/Bank-Application model, SLA engine, compliance gate & audit infrastructure pending. (~40%) |
| Phase 2 — Ops depth, invoicing, partners, HR | ● Pending | Ops subflows, invoicing & commission, channel partners, automation, HR, WhatsApp/telephony. |
| Phase 3 — Intelligence & compliance automation | ● Pending | Screening, OCR, e-sign, report builder, accounting export. |
| Phase 4 — Portals & expansion | ● Pending | Client & partner portals, mobile app, industry packs. |

Delivered beyond the PRD (client-requested): CEO Customization revenue sheet · per-lead Audit Log · custom date-range filter · CEO-only delete · deployment pipeline.

Phase 1 — Production MVP  (in progress, ~40%)

1. Authentication & Access

| ID | Requirement | Status | Dep |
| --- | --- | --- | --- |
| FR-01 | Login, TOTP 2FA, lockout, session timeout, device history | ● Partial | Development |
| AD-01 | User admin: invite, deactivate, force reset, kill sessions, IP allowlist | ● Partial | Development |
| AD-02 | Role editor + field-level security | ● Partial | Development |

1b. User Roles & Permissions (Section 8)

The PRD ships 13 default roles with Own/Team/All hierarchy, field-level security, delegation and segregation of duties. The current app has 5 roles and a module-level matrix.

| Requirement | Status | Notes |
| --- | --- | --- |
| Role catalogue: 13 roles | ● Partial | Have 5 (CEO, Sales Director, Ops Manager, Advisor, Accountant). Missing 8: Super Admin, Team Leader, Operations Executive, HR Executive, Compliance Officer, Marketing Executive, Telecaller, External Auditor |
| Module permission matrix | ● Partial | Editable & persisted; ~300 per-action switches pending |
| Field-level security | ● Pending | Hide bank commission % from advisors; salary HR+CEO only; masked identity docs |
| Own / Team / All visibility hierarchy | ● Partial | Own & All work; Team scope pending |
| Overrides · delegation · segregation of duties · watchers | ● Pending | Single role only; approval-workflow dependent |

2. Lead Management

| ID | Requirement | Status | Dep |
| --- | --- | --- | --- |
| LM-01 | Seven-step lead wizard, extended fields | ● Partial | Development |
| LM-02 | Web-to-lead API endpoint + spam controls | ● Pending | Development |
| LM-05 | Instant eligibility check (DBR, LTV cap, cash-to-close) | ● Pending | Dev + Sign-off |
| LM-06 | Duplicate block + fuzzy warning on save | ● Pending | Development |
| LM-08 | Assignment rules engine (round-robin, caps) | ● Pending | Development |
| LM-09 | First-contact SLA countdown + escalation | ● Pending | Development |
| LM-15 | CSV import wizard (mapping, dedupe, undo) | ● Pending | Development |
| LM-17 | Lost reasons + Pareto; reopen with approval | ● Partial | Development |
| LM-18 | Consent capture per channel | ● Pending | Development |
| — | List, edit, delete, bulk actions, export, pipeline, sources, notes | ● Done | Development |

3. Pipeline & Cases

| ID | Requirement | Status | Dep |
| --- | --- | --- | --- |
| PL-01 | Lead → Client + Case conversion (foundational — no separate entity yet) | ● Pending | Development |
| PL-02 | Configurable stages + entry/exit gates + target days | ● Partial | Development |
| PL-04 | In-stage aging bands + rotting badges | ● Done | Development |
| PL-05 | On Hold / Declined / Withdrawn + SLA pause | ● Partial | Development |
| PL-09 | Stage history timestamps for TAT analytics | ● Partial | Development |
| PL-10 | Case reference numbering | ● Pending | Development |

4. Bank Applications

| ID | Requirement | Status | Dep |
| --- | --- | --- | --- |
| BA-01–06 | Multiple bank applications per case — independent status, refs, follow-up dates, rejection Pareto, timestamps (needs Case model; currently one lead = one bank) | ● Pending | Development |

5. Operations Processing

| ID | Requirement | Status | Dep |
| --- | --- | --- | --- |
| OPS-01 | Handover gate (documents, KYC, data completeness) | ● Pending | Development |
| OPS-03 | Per-document verify/reject loop + auto chase tasks | ● Partial | Development |
| OPS-05 | Follow-up log + 3/7-day silence rules | ● Pending | Development |
| OPS-07 | Pre-approval capture + validity countdown | ● Pending | Development |
| OPS-09 | FOL structured terms + fixed-period end date | ● Pending | Development |
| OPS-13 | Deed / disbursement capture → triggers finance | ● Pending | Development |
| OPS-08,10-12 | Valuation / Buyout / NOC / Transfer subflows (Phase 2) | ● Pending | Development |

6–8. Client Lifecycle · Tasks · Documents

| ID | Requirement | Status | Dep |
| --- | --- | --- | --- |
| CL-01 | Client entity + 360 view (no Client entity yet) | ● Pending | Development |
| TA-01 | Task object: types, links, reminders, outcomes | ● Partial | Development |
| TA-08 | Unified activity timeline + @mentions on all records | ● Partial | Development |
| — | Task list, overdue, create, complete, export | ● Done | Development |
| DM-03 | Document statuses + verified-by (verified-at pending) | ● Partial | Development |
| DM-06 | Expiry engine (30/14/7-day alerts) | ● Pending | Development |
| DM-11 | Virus scan, size/type limits | ● Pending | Vendor |
| — | Upload (lead form + per-lead + title deed), verify/reject/reupload, export | ● Done | Development |

9. Compliance & Audit

| ID | Requirement | Status | Dep |
| --- | --- | --- | --- |
| CO-01 | KYC checklist + Compliance-only gate blocking submission | ● Pending | Development |
| CO-05 | Consent objects per channel + do-not-contact flag | ● Pending | Development |
| CO-09 | Append-only audit + recycle bin (lead-level audit live; system-wide, hash-chain, recycle bin & no-hard-delete pending) | ● Partial | Development |

10–12. Notifications · Reporting · Settings

| ID | Requirement | Status | Dep |
| --- | --- | --- | --- |
| NA-01 | In-app notification center + preferences (bell decorative today) | ● Pending | Development |
| NA-02 | Email + push delivery; digest + quiet hours | ● Pending | Vendor |
| NA-07 | SLA engine (business-hours + holidays + hold-pause) | ● Pending | Development |
| RP-01 | Role dashboards on live data | ● Partial | Development |
| RP-03 | Report catalogue (top 8 in Phase 1) | ● Partial | Development |
| AD-03 | Masters admin (banks, doc types, sources) + safe deactivate | ● Partial | Development |
| AD-06 | Company profile, branding, numbering (only personal profile saves today) | ● Pending | Development |
| IN-01/02 | REST API + web-to-lead | ● Pending | Development |

Phases 2–4 — Planned

Phase 2 — Operational depth & engagement

Ops subflows (Valuation, Buyout, NOC, Transfer) · Channel Partners end-to-end · Invoicing → receivables → payout runs → incentives · No-code automation & approvals · HR (attendance, leave, targets) · WhatsApp, telephony, mailbox/calendar (Vendor) · Milestone & post-close messaging · Template studio, custom fields, sandbox.

Phase 3 — Intelligence & compliance automation

Screening API, OCR, E-signature (Vendor) · Risk rating / EDD / UBO / DSR / retention · Lead scoring v2 + weighted forecast · Report builder & scheduling · Accounting export (Zoho / QuickBooks / Tally) + payment links (Vendor).

Phase 4 — Portals & expansion

Client portal + mobile app · Partner portal · Marketing campaign module · Industry packs (real-estate / insurance) · Multi-company groundwork.

Recommended order to complete Phase 1

1.  Full role model — 8 missing roles, field-level security, Own/Team/All hierarchy, per-user overrides

2.  Client + Case + Bank Application data model — foundational for all operations & finance

3.  No-hard-delete + recycle bin + system-wide audit — a PRD non-negotiable

4.  2FA + session/login history + account lockout

5.  SLA engine + first-contact SLA + “every open lead has a future task”

6.  Operations workflow — handover gate, follow-up log, pre-approval / FOL / disbursement capture

7.  KYC hard gate + consent capture

8.  Eligibility check, deduplication, assignment rules, import wizard

9.  Notification center + remaining role dashboards

10.  REST API + web-to-lead; save all lead-wizard fields; company/branding settings

External dependencies the client must provide

These features will be built by us, but require a third-party account/subscription (Vendor) or a business/legal decision (Sign-off) to operate.

| Need | Type | For |
| --- | --- | --- |
| WhatsApp Business API (BSP) | Vendor | WhatsApp notifications, document requests, shared inbox |
| Telephony / CPaaS | Vendor | Click-to-call, screen-pop, call recording |
| Transactional email & SMS | Vendor | Email/SMS notifications & digests |
| E-signature | Vendor | Agreements, FOL signing |
| Screening data provider | Vendor | Sanctions / PEP checks |
| OCR service | Vendor | Auto-read passport / EID / salary certificate |
| Accounting connector | Vendor | Zoho Books / QuickBooks / Tally export |
| Google / Microsoft workspace | Vendor | SSO, mailbox & calendar sync |
| Google Maps | Vendor | Attendance geofence, address normalization |
| UAE hosting region | Sign-off | PDPL residency — verify region or move (e.g. AWS Bahrain) |
| Compliance values | Sign-off | LTV caps, DBR, retention years — verified by compliance advisor |
| Penetration test | Sign-off | Security audit before go-live & annually |

BHITR CRM · Development Status Report · Prepared 11 July 2026 · Confidential